# EFFA Website Project - Context Document

Last Updated: November 3, 2025
Purpose: Quick-start context for continuing EFFA website work

## Project Overview

### What We're Building

A professional website for EFFA (Employer-Funded Financial Aid) with consistent navigation, clean design, and proper encoding across all pages.

### Current Status

✅ 5 pages completed and production-ready

## Completed Pages (Current Working Files)

### 1. Homepage (homepage-revised.html)

- Audience: Employers

- Focus: Turn tuition benefits into workforce investment

- Hero: "Turn Every Tuition Dollar Into Measurable Workforce ROI"

- Key Sections:

  - Hero with laptop image

  - 4-step process (Quick Setup → Employee Enrollment → Automated Compliance → Simple Billing)

  - Workforce Investment section (3 bullet points with checkmarks)

  - Simplified Management section (3 bullet points with checkmarks)

  - Pricing: "Zero cost for employers — by design"

  - Bottom tray tagline

- Special Characters Fixed:

  - 10 em dashes (—)

  - 1 arrow (→) in "From Perk → Performance Asset"

  - 1 CSS checkmark (\2713) for green bullet points

### 2. Job Ready Podcast Page (job-ready-revised.html)

- Purpose: Showcase the Job Ready podcast

- Hero: Two-column layout (text left, circular logo right)

- CTAs:

  - Explore Job Ready → https://jobreadypodcast.com

  - Listen on Spotify

  - Listen on Apple Podcasts

- Bottom Tray: "Bridging the gap / Between education and employment"

- Special Features: Orange gradient hero, clean minimal design

- Encoding: Clean (no issues found)

### 3. About Page (about-revised.html)

- Purpose: EFFA's mission and story

- Hero: "Reduce US Student Debt Through Employer Funding"

- Sections:

  - Mission statement

  - Problem/solution framework

  - Team profiles

  - Company values

- Special Characters Fixed:

  - 4 em dashes (—)

  - 1 CSS checkmark (\2713) for green bullet points

### 4. Universities Page (universities-revised.html)

- Audience: Higher education institutions

- Hero: "Turn employer partnerships into your fastest-growing enrollment channel"

- Hero Stats: Key metrics displayed prominently

- Key Sections:

  - 4-step process with icons

  - Benefits for universities

  - Cost comparison: EFFA 3.25% vs. TPAs 20-45%

  - "Keep your revenue where it belongs — in your institution"

- Special Characters Fixed:

  - 12 em dashes (—)

  - 1 en dash (–) in "30–50%"

  - 1 CSS checkmark (\2713) for green bullet points

- Note: Hero has consistent spacing with other pages

### 5. Contact Page (contact-revised.html)

- Audience: Universities (primary focus)

- Hero: "Scale Employer Partnerships. Grow Employer-Funded Enrollments."

- Form Fields: 7 total (4 required, 3 optional)

  - First Name, Last Name, Email, University Name (required)

  - Purpose dropdown, Interest checkboxes, Message (optional)

- Sidebar Info:

  - Email: demo@effa.io

  - For Employers value prop

  - For Universities: "Scale employer partnerships with our 3.25% fee vs. 20-45% TPA fees"

  - Quick Response: 24 hours

- Bottom Tray: Tagline section

- Special Features:

  - Desktop: Full navigation visible

  - Mobile: Hamburger menu (☰) toggle

  - Form requires backend setup (currently shows alert)

- Encoding: Clean

## Navigation Structure (Consistent Across All Pages)

### Top Navigation

Home | For Universities | About | Job Ready Podcast | Contact | Blog | [Log In] | [Schedule a Demo]

Key Points:

- "Job Ready Podcast" links to: https://effa.io/jobready

- Position: Between "About" and "Contact"

- Desktop: Horizontal display

- Mobile (≤968px): Hamburger menu toggle

### Footer Navigation (3 Columns)

Solutions:

- For Employers

- For Universities

Company:

- About

- Contact

- Blog

Resources:

- Job Ready Podcast (https://effa.io/jobready)

- Log In

- Schedule a Demo

Desktop: 3 columns horizontal
Mobile: Single column vertical stack

## Design System

### Colors

- Primary Orange: #F7931E

- Secondary Orange: #FFA634

- Dark Background: #1a202c

- Dark Secondary: #2d3748

- Text Gray: #4A5568

- Light Gray: #CBD5E0

### Typography

- Font Family: Inter (via Google Fonts)

- Weights Used: 300, 400, 500, 600, 700

### Visual Elements

- Green Checkmark Bullets: CSS \2713 in orange color for list items

- Hero Gradients: Orange/yellow for Job Ready, dark for Contact/About

- Hover Effects: Subtle 2px translateY on buttons

- Box Shadows: Used sparingly for depth

## Encoding Issues - All Resolved

### Issues We Fixed

- Em Dashes (—)

  - Problem: "â€"" (broken double-encoding)

  - Solution: &mdash; HTML entity

  - Total Fixed: 18 instances across 3 pages

- En Dash (–)

  - Problem: "â€"" in "30–50%" range

  - Solution: &ndash; HTML entity

  - Total Fixed: 1 instance (Universities page)

- Arrow (→)

  - Problem: "â†'" in "Perk → Performance"

  - Solution: &rarr; HTML entity

  - Total Fixed: 1 instance (Homepage)

- Checkbox Icons (✓)

  - Problem: "âœ"" in CSS content properties

  - Solution: \2713 CSS Unicode escape

  - Total Fixed: 3 instances (CSS bullet styling)

### How to Check for Encoding Issues

Look for these visual patterns:

- â€" or â€" = broken dash

- â†' = broken arrow

- âœ" = broken checkmark

- Any â followed by special characters = likely encoding issue

### How to Fix Them

# For em dash

content = content.replace(b'\xc3\xa2\xe2\x82\xac\xe2\x80\x9c', b'&mdash;')

# For en dash

content = content.replace(b'\xc3\xa2\xe2\x82\xac\xe2\x80\x9c', b'&ndash;')

# For arrow

content = content.replace(b'\xc3\xa2\xe2\x80\xa0\xe2\x80\x99', b'&rarr;')

# For checkbox in CSS

content = content.replace(b'\xc3\xa2\xc5\x93\xe2\x80\x9c', b'\\2713')

## Required Image Assets

### All Pages Need:

- effalogo.png - EFFA logo (navigation and footer)

### Homepage Additional:

- herolaptop.png - Hero section dashboard image

- step1quicksetup.png - Process step 1 icon

- step2employeeenrollment.png - Process step 2 icon

- step3automatedcompliance.png - Process step 3 icon

- step4simplebilling.png - Process step 4 icon

### Universities Additional:

- Same step icons as Homepage (1-4)

### Job Ready Page Additional:

- EFFA_logo_EVT_circle_JobReady__1_.png - Circular podcast logo

### About Page Additional:

- Team member headshots (various files)

## Technical Notes

### HTML Structure

- All pages use embedded CSS (no external stylesheets)

- Minimal JavaScript (mobile menu toggle only)

- HTML5 semantic markup

- No external dependencies except Google Fonts

### Responsive Breakpoints

- Desktop: >968px (full navigation, multi-column layouts)

- Tablet: 769px-968px (adjusted spacing)

- Mobile: ≤768px (hamburger menu, single column)

### Browser Support

- ✅ Chrome (latest)

- ✅ Firefox (latest)

- ✅ Safari (latest)

- ✅ Edge (latest)

- ✅ Mobile browsers

### Performance

- Fast loading (no heavy frameworks)

- Optimized images recommended

- Minimal code footprint

## Known Items Requiring Action

### Contact Form Backend

⚠️ CRITICAL: Contact form currently shows alert on submission

- Needs backend integration

- Options: Formspree, custom API, CRM integration

- Email: demo@effa.io (update if needed)

### Image Optimization

- All images should be optimized for web

- Recommended: Use WebP format with fallbacks

- Compress images before deployment

### Testing Checklist

Before deployment, verify:

- [ ] All navigation links work

- [ ] Mobile menu toggles correctly

- [ ] All images load

- [ ] Form validation works

- [ ] Responsive layouts on all devices

- [ ] No encoding issues visible in browser

- [ ] All em dashes, arrows, checkmarks display correctly

## File Organization

### Current Deliverables:

outputs/

├── homepage-revised.html

├── job-ready-revised.html

├── about-revised.html

├── universities-revised.html

├── contact-revised.html

├── README-Master.md

├── README-Homepage.md

├── README-Job-Ready-Page.md

├── README-About-Page.md

├── README-Universities-Page.md

├── README-Contact-Page.md

├── ENCODING-FIX-REPORT.md

└── EFFA-Website-Project-Context.md (this file)

### For Deployment:

- Upload all 5 HTML files

- Upload all image assets to same directory

- Test all functionality

- Configure contact form backend

- Update demo@effa.io if needed

## Common Tasks & Solutions

### Adding a New Navigation Item

- Update all 5 HTML files

- Add to top navigation <ul class="nav-links">

- Add to footer (appropriate column)

- Maintain consistent order across all pages

### Changing Colors

Search and replace hex codes:

- Primary orange: #F7931E

- Secondary orange: #FFA634

- Dark background: #1a202c

### Fixing Encoding Issues

- View page in browser

- Look for broken characters (â€", âœ", etc.)

- Find in HTML source

- Replace with proper HTML entity or CSS Unicode escape

- Test in browser

### Updating Copy

- Find text in HTML

- Use str_replace for surgical changes

- Verify no encoding issues introduced

- Test display in browser

## Content Guidelines

### Voice & Tone

- Professional but accessible

- Employer-focused on Homepage

- University-focused on Universities and Contact pages

- Educational tone for Job Ready Podcast

### Key Messaging

- For Employers: ROI, control, automation, zero cost

- For Universities: Revenue retention, partnership growth, efficiency

- Job Ready Podcast: Education-to-employment gap, expert conversations

### CTAs

- Primary: "Request a Demo" / "Schedule a Demo"

- Secondary: "Learn More" / "Explore" / Listen buttons

- All CTAs link to contact.html except podcast external links

## Next Steps & Priorities

### Immediate:

- ✅ Hero spacing consistency (if needed)

- Deploy to staging environment

- Test all functionality

- Set up contact form backend

### Near-term:

- Blog page development

- Content population

- Image optimization

- SEO metadata

### Future:

- Analytics integration

- A/B testing framework

- Additional landing pages

- Integration with EFFA platform

## Quick Reference

### Contact Email

demo@effa.io

### Podcast URL

https://effa.io/jobready

### External Links

- Spotify: https://open.spotify.com/show/0Mm2SP7oievqq3hZc4O3Iw

- Apple Podcasts: https://podcasts.apple.com/us/podcast/job-ready/id1726097931

- Job Ready Website: https://jobreadypodcast.com

- EFFA Login: https://www.effa.io/login

### Support Resources

- README-Master.md - Complete project overview

- ENCODING-FIX-REPORT.md - Encoding issues documentation

- Individual page READMEs - Page-specific details

## Working with Claude - Tips

### When Starting a New Chat

- Upload this context document

- Reference specific pages you want to work on

- Be specific about what needs changing

- Ask to see context before making changes

### For Encoding Issues

- Show Claude the exact broken characters you see

- Reference this document's encoding section

- Ask Claude to check all pages, not just one

### For Design Changes

- Reference the design system section

- Be specific about what should match other pages

- Ask Claude to verify consistency

### For Content Updates

- Provide exact copy changes

- Specify which page(s)

- Ask Claude to check for encoding issues after changes

## Version History

v1.0 - November 3, 2025

- Initial context document created

- All 5 pages completed with consistent navigation

- All encoding issues resolved (21 total fixes)

- Mobile menu functionality added to Contact page

- Universities value prop updated

- Hero spacing verified across all pages

## Success Metrics

### What "Done" Looks Like

- ✅ All navigation items present and consistent

- ✅ No encoding issues visible in any browser

- ✅ Mobile menu works on all devices

- ✅ All images load correctly

- ✅ Footer displays horizontally on desktop, vertically on mobile

- ✅ Professional typography throughout (proper dashes, checkmarks, etc.)

- ✅ Consistent spacing and layout across all pages

- ✅ All CTAs functional and properly linked

This context document provides everything needed to continue EFFA website work efficiently. Upload to start your next chat session with full project context!