# EFFA Website Conversion Guide

## Converting Static HTML Pages to Next.js Components

Project: 2nd Jeff Repository - EFFA Marketing Pages Update
Goal: Replace old marketing pages with new designs and deploy to QA then Production
Date: November 2025

## Overview

This guide will walk you through converting 5 HTML pages into Next.js components, updating the blog navigation, and deploying to your live site. This is designed for someone doing this type of work for the first time.

Pages to Convert:

- Homepage (/)

- About Page (/about)

- Universities Page (/university)

- Job Ready Podcast Page (/jobready)

- Contact Page (/contactus)

Additional Work:

- Update Blog page navigation for consistency

- Ensure proper URL routing (especially /contactus)

## Prerequisites

Tools You Need:

- Claude Code (connected to your GitHub repository)

- Access to GitHub repository: jeff-creighton/EFFA

- Access to QA site: https://qa.effa.io

- Access to Production site: https://effa.io

Repository Information:

- Location: /home/user/2ndJeff/EFFA

- Current Branch: main

- Framework: Next.js with TypeScript

- Styling: Tailwind CSS

## PHASE 1: Git Setup & Safety

Why We're Doing This: We're creating a separate "branch" so we can work without affecting the live site. Think of it like making a copy to work on.

### Step 1.1: Navigate to Repository

In Claude Code, paste this command:

cd /home/user/2ndJeff/EFFA

Expected Result: Your terminal prompt should show you're in the EFFA directory.

### Step 1.2: Check Current Status

In Claude Code, paste this command:

git status

Expected Result: You'll see what branch you're on and if there are any uncommitted changes.

If you see uncommitted changes: Ask Claude Code: "I see uncommitted changes. Should I commit them or stash them before creating a new branch?"

### Step 1.3: Create New Working Branch

In Claude Code, paste this command:

git checkout -b feature/updated-marketing-pages

Expected Result: Message saying "Switched to a new branch 'feature/updated-marketing-pages'"

What This Does: Creates a safe workspace where you can make changes without affecting the main site.

### Step 1.4: Confirm You're on the New Branch

In Claude Code, paste this command:

git branch

Expected Result: You should see a list of branches with an asterisk (*) next to feature/updated-marketing-pages

main

* feature/updated-marketing-pages

✓ CHECKPOINT: If you see the asterisk next to your new branch name, you're ready to proceed!

## PHASE 2: Understanding the Conversion Strategy

What We're Converting:

Your HTML pages have:

- Inline CSS styles in <style> tags

- Regular HTML elements

- Image references like <img src="effalogo.png">

- Links like <a href="https://www.effa.io/about">

What We're Converting TO:

Next.js/React pages with:

- Tailwind CSS utility classes (instead of custom CSS)

- React JSX syntax (similar to HTML but with slight differences)

- Next.js <Image> components (optimized images)

- Next.js <Link> components (faster navigation)

Why This Matters: Next.js is faster, more maintainable, and already powers your site.

## PHASE 3: Create Shared Components

Why Shared Components? The navigation bar and footer appear on every page. Instead of copying the same code 5 times, we create it once and reuse it.

### Step 3.1: Create Navigation Component

Ask Claude Code (copy this exactly):

Please create a new file at `/src/components/marketing/Navigation.tsx` with a React component for the navigation bar.

Requirements:

- Use Tailwind CSS for styling

- Use Next.js Link components for navigation

- Include these links in order:

* For Universities (/university)

* About (/about)

* Job Ready Podcast (/jobready)

* Contact (/contactus)

* Blog (/blog)

* Log In (/login) - styled as outline button

* Request Demo (/contactus) - styled as primary CTA button

- Include the EFFA logo from /public/effalogo.png

- Make it responsive with mobile menu toggle

- Use the same color scheme: orange (#F7931E) and dark gray (#4A5568)

Wait for Claude Code to create the file.

Expected Result: Claude Code will create the Navigation component and show you the file location.

### Step 3.2: Create Footer Component

Ask Claude Code (copy this exactly):

Please create a new file at `/src/components/marketing/Footer.tsx` with a React component for the footer.

Requirements:

- Use Tailwind CSS for styling

- Use Next.js Link components for internal links

- Include three columns:

* Solutions: For Employers (/), For Universities (/university)

* Company: About (/about), Contact (/contactus), Blog (/blog)

* Resources: Job Ready Podcast (/jobready), Log In (/login), Request Demo (/contactus)

- Include EFFA logo and tagline: "On a mission to reduce US student debt by helping employers invest in the talent they wish to hire and retain."

- Copyright footer: "© 2025 Employer-Funded Financial Aid, Inc. All rights reserved."

- Use the same color scheme: orange (#F7931E) and dark gray

Wait for Claude Code to create the file.

Expected Result: Claude Code will create the Footer component and show you the file location.

### Step 3.3: Verify Components Were Created

In Claude Code, paste this command:

ls -la /home/user/2ndJeff/EFFA/src/components/marketing/

Expected Result: You should see both Navigation.tsx and Footer.tsx listed.

✓ CHECKPOINT: If both files exist, you're ready to convert pages!

## PHASE 4: Convert Individual Pages

Now we'll convert each HTML page to a Next.js page component. We'll start with the homepage and work through each one.

### Step 4.1: Convert Homepage

Ask Claude Code (copy this exactly):

Please convert the homepage to Next.js by replacing the content of `/src/app/(home-page)/page.tsx`.

Requirements:

- Import and use the Navigation and Footer components we created

- Convert all inline CSS to Tailwind CSS utility classes

- Use Next.js Image component for all images (from /public directory)

- Use Next.js Link component for all internal links

- Maintain the exact same visual design and layout

- Include all sections: Hero, Workforce Investment, Simplified Management, Zero Cost, Tagline

- Ensure responsive design works on mobile and desktop

- Set page metadata (title, description)

The page should match the design from homepage-updated.html that's in the Claude.ai project.

Wait for Claude Code to complete the conversion.

Expected Result: Claude Code will update the file and show you a summary of changes.

### Step 4.2: Test the Homepage Locally

Ask Claude Code:

Please start the development server so I can test the homepage locally.

Claude Code will run: npm run dev

Expected Result: You'll see a message like "Ready on http://localhost:3000"

In your web browser, visit: http://localhost:3000

What to Check:

- ✓ Page loads without errors

- ✓ Navigation bar appears correctly

- ✓ All sections are visible

- ✓ Images display properly

- ✓ Footer appears correctly

- ✓ Links work when clicked

- ✓ Responsive design works (resize browser window)

If there are issues: Tell Claude Code what you see (e.g., "The hero section background isn't showing" or "Images aren't loading")

### Step 4.3: Convert About Page

Ask Claude Code (copy this exactly):

Please create a new Next.js page at `/src/app/(home-page)/about/page.tsx` that converts the about-updated.html design.

Requirements:

- Import and use the Navigation and Footer components

- Convert all inline CSS to Tailwind CSS utility classes

- Use Next.js Image component for team photos and images

- Use Next.js Link component for internal links

- Maintain the exact same visual design and layout

- Include all sections from the original HTML

- Set appropriate page metadata (title: "About EFFA", description)

Test in browser: Visit http://localhost:3000/about

✓ CHECKPOINT: Verify the page looks correct before moving to next page.

### Step 4.4: Convert Universities Page

Ask Claude Code (copy this exactly):

Please create a new Next.js page at `/src/app/(home-page)/university/page.tsx` that converts the universities-updated.html design.

Requirements:

- Import and use the Navigation and Footer components

- Convert all inline CSS to Tailwind CSS utility classes

- Use Next.js Image component for images

- Use Next.js Link component for internal links

- Maintain the exact same visual design and layout

- Include all sections from the original HTML

- Set appropriate page metadata (title: "EFFA for Universities", description)

Test in browser: Visit http://localhost:3000/university

✓ CHECKPOINT: Verify the page looks correct before moving to next page.

### Step 4.5: Convert Job Ready Podcast Page

Ask Claude Code (copy this exactly):

Please create a new Next.js page at `/src/app/(home-page)/jobready/page.tsx` that converts the job-ready-updated.html design.

Requirements:

- Import and use the Navigation and Footer components

- Convert all inline CSS to Tailwind CSS utility classes

- Use Next.js Image component for podcast logo and guest photos

- Use Next.js Link component for internal links

- Maintain the exact same visual design and layout

- Include all sections from the original HTML

- Set appropriate page metadata (title: "Job Ready Podcast", description)

Test in browser: Visit http://localhost:3000/jobready

✓ CHECKPOINT: Verify the page looks correct before moving to next page.

### Step 4.6: Convert Contact Page

IMPORTANT: This page needs to work at the URL /contactus (not /contact)

Ask Claude Code (copy this exactly):

Please create a new Next.js page at `/src/app/(home-page)/contactus/page.tsx` that converts the contact-updated.html design.

Requirements:

- Import and use the Navigation and Footer components

- Convert all inline CSS to Tailwind CSS utility classes

- Use Next.js Image component for images

- Ensure the contact form functionality is preserved

- Maintain the exact same visual design and layout

- Include all sections from the original HTML

- Set appropriate page metadata (title: "Contact EFFA", description)

- This page must be accessible at /contactus URL

Test in browser: Visit http://localhost:3000/contactus

✓ CHECKPOINT: Verify the page looks correct and form works.

### Step 4.7: Update Blog Page Navigation

The blog page already exists, but we need to update its navigation and footer to match our new design.

Ask Claude Code:

Please update the blog page navigation and footer to use our new Navigation and Footer components.

Find the blog page (likely at /src/app/(home-page)/blog/page.tsx or similar) and:

- Replace the existing navigation with our new Navigation component

- Replace the existing footer with our new Footer component

- Ensure the styling matches our updated design

- Keep all blog functionality intact

Test in browser: Visit http://localhost:3000/blog

✓ CHECKPOINT: Verify navigation and footer match other pages.

## PHASE 5: Comprehensive Testing

Before we deploy, we need to test everything thoroughly.

### Step 5.1: Visual Testing Checklist

Test each page in your browser. For EACH page, check:

Homepage (/):

- [ ] Navigation bar looks correct

- [ ] Logo displays

- [ ] Hero section with stats displays

- [ ] All content sections visible

- [ ] CTAs work (Request Demo buttons)

- [ ] Footer displays correctly

- [ ] Mobile responsive (resize browser)

About (/about):

- [ ] Team photos display

- [ ] Content sections layout correctly

- [ ] All links work

- [ ] Mobile responsive

Universities (/university):

- [ ] All sections visible

- [ ] Images display

- [ ] CTAs work

- [ ] Mobile responsive

Job Ready (/jobready):

- [ ] Podcast logo displays

- [ ] Guest information visible

- [ ] Links to episodes work

- [ ] Mobile responsive

Contact (/contactus):

- [ ] Form displays correctly

- [ ] Form fields are functional

- [ ] Submit button works

- [ ] Mobile responsive

Blog (/blog):

- [ ] New navigation displays

- [ ] New footer displays

- [ ] Blog posts still work

- [ ] Mobile responsive

### Step 5.2: Link Testing

Test that all navigation links work by clicking through:

From each page, click every link in the navigation:

- [ ] For Universities → Goes to /university

- [ ] About → Goes to /about

- [ ] Job Ready Podcast → Goes to /jobready

- [ ] Contact → Goes to /contactus

- [ ] Blog → Goes to /blog

- [ ] Log In → Goes to /login

- [ ] Request Demo → Goes to /contactus

Test footer links on each page too.

### Step 5.3: Image Testing

Verify all images load correctly:

- [ ] EFFA logo in navigation

- [ ] EFFA logo in footer

- [ ] All hero images

- [ ] Team photos (About page)

- [ ] Podcast logo (Job Ready page)

- [ ] Any other graphics or images

If images don't load: Tell Claude Code which images are broken.

## PHASE 6: Commit Changes to Git

Once all testing passes, we'll save our work to Git.

### Step 6.1: Review Changes

In Claude Code, paste:

git status

Expected Result: You'll see a list of new/modified files in red.

### Step 6.2: Stage All Changes

In Claude Code, paste:

git add .

What This Does: Prepares all your changes to be saved.

### Step 6.3: Commit Changes

In Claude Code, paste:

git commit -m "Convert marketing pages to Next.js components with updated design"

Expected Result: Message showing files changed and insertions/deletions.

### Step 6.4: Push to GitHub

In Claude Code, paste:

git push origin feature/updated-marketing-pages

Expected Result: Your changes are now on GitHub in your feature branch.

✓ CHECKPOINT: Your code is now safely backed up on GitHub!

## PHASE 7: Deploy to QA Environment

Now we'll deploy your changes to the QA site for review.

### Step 7.1: Merge to Main Branch (After Review)

ONLY DO THIS AFTER YOU'VE VERIFIED EVERYTHING WORKS LOCALLY

In Claude Code, paste these commands ONE AT A TIME:

# Switch back to main branch

git checkout main

# Pull latest changes (in case anything changed)

git pull origin main

# Merge your feature branch into main

git merge feature/updated-marketing-pages

# Push to GitHub

git push origin main

Expected Result: Your changes are now in the main branch.

### Step 7.2: Deploy to QA

Ask Claude Code:

What is the deployment process for this repository? Is there a deployment script or CI/CD pipeline that automatically deploys to QA when we push to main?

Claude Code will tell you how deployment works for your setup.

Common scenarios:

- Automatic: Pushing to main automatically deploys to QA

- Manual: You need to run a deployment command

- Platform-specific: You may need to deploy through Heroku, Vercel, AWS, etc.

Follow the instructions Claude Code provides.

### Step 7.3: Test on QA Site

Visit: https://qa.effa.io

Run through the same testing checklist from Phase 5 but now on the QA site.

Check for:

- [ ] All pages load correctly

- [ ] Navigation works

- [ ] Images display

- [ ] Links work

- [ ] Forms function

- [ ] Mobile responsive

- [ ] No console errors (press F12 in browser, check Console tab)

If you find issues: Document them and work with Claude Code to fix them, then redeploy.

## PHASE 8: Deploy to Production

ONLY PROCEED AFTER QA TESTING IS COMPLETE AND APPROVED

### Step 8.1: Production Deployment

Ask Claude Code:

How do I deploy the current main branch to the production site (effa.io)? What is the deployment process?

Follow Claude Code's instructions for your specific setup.

### Step 8.2: Test on Production

Visit: https://effa.io

Run through the testing checklist one final time on production.

Pay special attention to:

- [ ] SSL certificate is valid (https:// works)

- [ ] All URLs resolve correctly

- [ ] No mixed content warnings

- [ ] Contact form submissions work

- [ ] Analytics still tracking (if applicable)

## PHASE 9: Clean Up

### Step 9.1: Delete Feature Branch (Optional)

Once everything is deployed and working, you can delete the feature branch.

In Claude Code, paste:

git branch -d feature/updated-marketing-pages

git push origin --delete feature/updated-marketing-pages

What This Does: Removes the branch since it's been merged.

## Troubleshooting Guide

### Issue: Images Not Loading

Symptoms: Broken image icons or images not displaying

Solution:

- Check that images are in /public directory

- Verify image paths start with / (e.g., /effalogo.png)

- Ensure image filenames match exactly (case-sensitive)

- Ask Claude Code: "Images aren't loading. Can you verify the image paths in [page name]?"

### Issue: Navigation Links Don't Work

Symptoms: Clicking links doesn't navigate, or page refreshes

Solution:

- Verify you're using Next.js <Link> components, not <a> tags

- Check that href paths start with / for internal links

- Ask Claude Code: "Navigation links aren't working properly on [page name]. Can you check if Link components are used correctly?"

### Issue: Styles Look Different Than Expected

Symptoms: Colors, spacing, or layout don't match the original HTML

Solution:

- Compare side-by-side with the original HTML version

- Check browser console for CSS errors (F12 → Console tab)

- Ask Claude Code: "The styling on [page name] doesn't match the original. Can you review the Tailwind classes and adjust?"

### Issue: Mobile Menu Not Working

Symptoms: Menu toggle doesn't open/close on mobile

Solution:

- Check that mobile menu state is managed with React hooks

- Verify toggle functionality is implemented

- Ask Claude Code: "The mobile menu toggle isn't working. Can you add the state management and click handlers?"

### Issue: Form Not Submitting

Symptoms: Contact form doesn't submit or shows errors

Solution:

- Check if form action endpoint exists

- Verify form validation is working

- Check browser console for JavaScript errors

- Ask Claude Code: "The contact form isn't submitting. Can you check the form handler and API endpoint?"

### Issue: Build Errors

Symptoms: Error messages when running npm run dev or deploying

Solution:

- Read the error message carefully

- Copy the full error and paste it to Claude Code

- Ask: "I'm getting this build error: [paste error]. Can you help fix it?"

### Issue: Deployment Failed

Symptoms: Deployment process shows errors

Solution:

- Check deployment logs for specific error messages

- Verify all environment variables are set

- Ensure build succeeds locally first

- Ask Claude Code: "Deployment failed with this error: [paste error]. What's wrong?"

## Key Commands Reference

Git Commands:

# Check what branch you're on

git branch

# Check status of changes

git status

# Create and switch to new branch

git checkout -b branch-name

# Switch between branches

git checkout branch-name

# Stage all changes

git add .

# Commit changes

git commit -m "Description of changes"

# Push to GitHub

git push origin branch-name

# Pull latest changes

git pull origin branch-name

# Merge branch into current branch

git merge branch-name

Development Commands:

# Start development server

npm run dev

# Build for production

npm run build

# Start production server

npm start

# Check for TypeScript errors

npm run type-check

# Check for linting errors

npm run lint

File Navigation Commands:

# Change directory

cd /path/to/directory

# List files in directory

ls -la

# Show directory tree

tree -L 2

# View file contents

cat filename

# Find files

find . -name "filename"

## Success Criteria

Your deployment is successful when:

✅ All 5 pages display correctly on production
✅ All navigation links work
✅ All images load properly
✅ Contact form submits successfully
✅ Blog page has updated navigation/footer
✅ Mobile responsive design works
✅ No console errors in browser
✅ QA site matches production site
✅ All URLs resolve correctly (especially /contactus)

## Support & Questions

If you get stuck:

- Check this guide first - Review the troubleshooting section

- Ask Claude Code - Describe what you're seeing and what you expected

- Check browser console - Press F12 and look for error messages

- Review Git status - Run git status to see what state you're in

Remember: This is your first time doing this type of work. It's completely normal to:

- Need to re-read sections

- Ask Claude Code for clarification

- Take breaks when needed

- Test multiple times before deploying

Take your time and follow each step carefully. You've got this!

## Next Steps After Completion

Once your new pages are live, consider:

- Monitor Analytics - Check traffic and user behavior on new pages

- Gather Feedback - Ask team members and users for input

- Document Changes - Keep notes on what worked well and what to improve

- Plan Future Updates - Use this same process for future page updates

- Backup - Ensure your Git repository is backed up

Document Version: 1.0
Last Updated: November 3, 2025
Created for: Jeff Creighton / EFFA Website Update Project